COMMERCIAL PROJECT CHANGE CONTROL

Construction Change Order Template for Roofing

Document proposed and approved changes across owner, GC, subcontractor, cost, and schedule workflows

How to use: Replace every prompt with project-specific facts. Remove instructional text before customer use and obtain qualified local review for required notices and terms.

# Project controls

| Field | Project-specific entry |
| --- | --- |
| Project / change number | Project name, location, proposed change number, change order number, and date ________________________________________________________________ |
| Parties | Owner, architect, general contractor, roofing contractor, subcontractor, and contacts ________________________________________________________________ |
| Contract references | Prime contract, subcontract, purchase order, drawing, specification, RFI, or directive ________________________________________________________________ |
| Requested by | Name, organization, role, request date, and approval authority ________________________________________________________________ |

# Changed roofing work

| Field | Project-specific entry |
| --- | --- |
| Original scope | Approved roofing scope before this proposed change ________________________________________________________________ |
| Reason / direction | Hidden condition, field clarification, owner request, code item, or design revision ________________________________________________________________ |
| Changed scope | Added, removed, or revised roof system, flashing, insulation, accessory, labor, or equipment work ________________________________________________________________ |
| Evidence | Photos, measurements, drawing details, RFI response, directive, daily report, and attachments ________________________________________________________________ |

# Cost, schedule, and execution

| Field | Project-specific entry |
| --- | --- |
| Cost breakdown | Labor, material, equipment, subcontract, tax, markup, bond, allowance, credit, and total ________________________________________________________________ |
| Schedule impact | Working days, sequencing, lead time, access constraints, and requested extension ________________________________________________________________ |
| Commercial treatment | Retainage, payment application, unit-price, allowance, and contract-total treatment ________________________________________________________________ |
| Status | Proposed, revised, authorized to proceed, rejected, void, or executed ________________________________________________________________ |
| Approvals | Authorized owner/GC and contractor names, signatures, dates, and distribution record ________________________________________________________________ |

## Example wording

PCO-07 · West Campus Roof Phase 2 · Subcontract SC-118. Add 180 linear feet of manufacturer-compatible termination bar at the north parapet following the architect's field clarification dated August 6. Labor: $2,160; materials and delivery: $1,420; equipment: $380; total proposed change: $3,960. Requested schedule extension: one working day. This remains proposed until approved by the authorized GC/owner representative.

## Final review

Confirm party names, property, scope, measurements, products, prices, dates, attachments, approvals, local notices, and professional review before use. RooferForms supplies a drafting aid only.