APPROVED SCOPE CHANGE RECORD

Roofing Change Order Form

Document changed work, evidence, price, schedule, and authorization

How to use: Replace every prompt with project-specific facts. Remove instructional text before customer use and obtain qualified local review for required notices and terms.

# Change control

| Field | Project-specific entry |
| --- | --- |
| Change order number | Sequential identifier and date prepared ________________________________________________________________ |
| Original agreement | Contract, proposal, work order, or purchase-order reference and date ________________________________________________________________ |
| Project | Customer, property address, and affected roof area ________________________________________________________________ |
| Requested by | Name, organization, role, and request date ________________________________________________________________ |

# Changed work

| Field | Project-specific entry |
| --- | --- |
| Original scope | The approved work before this change ________________________________________________________________ |
| Reason for change | Hidden condition, customer request, field clarification, code item, or material change ________________________________________________________________ |
| Changed scope | Specific added, removed, or revised labor and materials ________________________________________________________________ |
| Supporting record | Numbered photos, measurements, drawings, inspection notes, or directives ________________________________________________________________ |

# Impact and approval

| Field | Project-specific entry |
| --- | --- |
| Price calculation | Quantity, unit rate, labor, material, tax, markup, credit, and total change ________________________________________________________________ |
| Schedule impact | Working-day effect, sequencing, lead time, and revised completion assumption ________________________________________________________________ |
| Revised contract total | Original total, prior approved changes, this change, and revised total ________________________________________________________________ |
| Customer / owner approval | Printed name, signature, date, and authorization to proceed ________________________________________________________________ |
| Contractor approval | Printed name, signature, and date ________________________________________________________________ |

## Example wording

After tear-off, four sheets of delaminated decking were identified near the rear valley and documented in photos 12–18. Remove and replace four 4×8 sheets before underlayment installation at the approved unit rate of $130 per sheet. Added price: $520. Estimated schedule impact: two hours. Added work begins after written authorization.

## Final review

Confirm party names, property, scope, measurements, products, prices, dates, attachments, approvals, local notices, and professional review before use. RooferForms supplies a drafting aid only.